SyncSpace — Progress Tracker

Axlero Solutions · Project 1 · Advanced MERN Stack Engineering

Serah Joyce Rasquinha  ·  audited against the Milestone-2 build (collaborative drawing system)

## How to read this

Every task below comes from the Axlero week-wise plan (and, where the blueprint is more specific, from the SyncSpace blueprint). The status colour tells you where you stand; the file column tells you exactly where to look — or where to start writing.

| DONE | Built and working. Evidence exists in the codebase. |
| --- | --- |
| BONUS | Built, and it goes BEYOND what Axlero asked for this week. Mention these in reviews. |
| VERIFY | Built, but unproven or weak. You must test it, record it, or tighten it. |
| OPTIONAL | Not built. Optional / bonus / deployment. Will not fail a review. |
| NOT STARTED | Not built, and it IS required by the Axlero plan. This is your real backlog. |

Where you actually stand after Milestone 2: Weeks 1, 2 and 3 are now COMPLETE. Week 2 grew from a rectangle stub into a full collaborative drawing system - 16 shapes, text with wrapping, selection, resize, rotate, move, delete, fill/stroke/opacity controls, text formatting, remote selection awareness, and Undo/Redo, all synced field-by-field through the same Yjs document. Today also fixed the circle/star drag glitch and the text-tool revert, and removed the connector arrow. The ONLY remaining item on the entire Axlero plan is Week 4 REPLAY, blocked on the updatelogs collection. Everything was extended, not rewritten: freehand strokes still render and 11 shape + 15 workspace assertions pass.

# Week 1 — Socket Infrastructure & UI Scaffolding

Goal: a client can connect, join a named room, and every other client in THAT room (and no other) receives what it sends. Plus a two-pane shell to hang it on.

| Task | Status | File / Evidence | What is left / Notes |
| --- | --- | --- | --- |
| Set up Express HTTP server | DONE | backend/server.js | Running on :5000. Now also mounts the workspace REST API + a central error handler. |
| Attach Socket.io to the HTTP server (with CORS for the Vite origin) | DONE | backend/server.js | CORS locked to CLIENT_ORIGIN from .env. |
| Room join mechanism (socket.join) | DONE | backend/services/socketService.js | Rooms are now WORKSPACES. The room a socket joins is read from its signed token, not from anything the client sends. |
| Room ISOLATION - messages reach only that room | DONE | backend/services/socketService.js backend/services/realtime.js | Hardened. A socket can only reach ws:<id> where <id> came from its own token, so it CANNOT ask to join another workspace. Verified by test-workspace.mjs. |
| Track who is connected to each room | DONE | backend/services/realtime.js | room-info now carries the full connected user list (username + role), not just a count. |
| Environment config + dev script | DONE | backend/.env backend/package.json | Adds JWT_SECRET. MONGO_URI may be left blank. |
| React split-screen layout (whiteboard left, editor right) | DONE | frontend/src/pages/Workspace.jsx frontend/src/assets/index.css | Unchanged. Grid gains a third column when the admin panel opens. |
| Socket.io client connection from React | DONE | frontend/src/utils/socket.js | Now sends a token in the handshake. SERVER_URL reads VITE_SERVER_URL (deploy-ready). |
| Room entry / routing into a session | DONE | frontend/src/pages/Landing.jsx frontend/src/pages/JoinWorkspace.jsx | Dashboard.jsx REMOVED. Typing a room ID to get in was exactly the insecure behaviour Milestone 1 replaces. |
| Live connection status indicator | DONE | frontend/src/pages/Workspace.jsx | Dot + peer chips, plus an admin crown and a policy chip. |

Verdict: PASSED, and now hardened. Isolation is no longer a matter of trust: a socket is placed in ws:<id> using the ID inside its own signed token, so it cannot ask for another workspace. Dashboard.jsx (type-an-ID-to-enter) has been removed outright.

# Week 2 — CRDT Integration & Canvas Engineering

Goal: the backend relays Yjs awareness (cursors, presence); the frontend draws on a Konva canvas and syncs the coordinates.

| Task | Status | File / Evidence | What is left / Notes |
| --- | --- | --- | --- |
| Backend acts as a Yjs AWARENESS server | DONE | backend/services/socketService.js | awareness-update relayed to room peers - only for authenticated member sockets. |
| Broadcast cursor positions between clients | DONE | frontend/src/hooks/useCollaboration.js frontend/src/components/Canvas.jsx | Cursor written to awareness on mouse move. |
| Track connected users (presence list) | DONE | frontend/src/hooks/useCollaboration.js | peers[] from awareness, cross-checked against the DB member list. |
| Server keeps an authoritative Y.Doc per room | BONUS | backend/services/socketService.js | Unchanged. Still what lets a LATE joiner receive the full canvas state. |
| Integrate Konva.js into React | DONE | frontend/src/components/Canvas.jsx | Now the full drawing surface: tools, selection, transform, text. |
| Drawing tool: FREEHAND LINES | DONE | frontend/src/components/Canvas.jsx | Pen tool. Points in a nested Y.Array so concurrent strokes append, not overwrite. Milestone-0 strokes still render. |
| Drawing tool: RECTANGLES | DONE | frontend/src/components/Canvas.jsx frontend/src/canvas/shapeDoc.js | DONE. Drag-to-create, live preview, negative-drag, min-size, full property schema. |
| Drawing tool: TEXT | DONE | frontend/src/components/Canvas.jsx | DONE + fixed. Drag-to-define a region, wrapping, auto-grow, double-click re-edit, empty-cancel. The tool-revert bug is gone. |
| Shapes toolbar: 5-10+ flowchart + geometric shapes | BONUS | frontend/src/components/Toolbar.jsx frontend/src/canvas/shapes.jsx | Far beyond the plan: 16 shapes (rect, rounded, diamond, parallelogram, trapezoid, circle, ellipse, triangle, pentagon, hexagon, star, heart, cross, speech, cloud, line) + pen. |
| Generic shape abstraction (one create + render pipeline) | BONUS | frontend/src/canvas/ShapeNode.jsx frontend/src/canvas/shapeDoc.js | One record schema, one renderer switch, one write path. Adding a shape = adding a case. |
| Selection: bounding box, handles, multi-select | DONE | frontend/src/components/Canvas.jsx | Konva Transformer. Shift/Ctrl for multi-select. |
| Resize (corner/edge) + rotate, synced | DONE | frontend/src/components/Canvas.jsx | Scale baked into width/height on transform end. Circle/ellipse/star centre-offset bug FIXED via isCentered(). |
| Move / drag shapes, synced | DONE | frontend/src/components/Canvas.jsx | onDragEnd writes new position. Circle/star half-size "jump" on drag FIXED. |
| Delete (key / Backspace / toolbar / panel) | DONE | frontend/src/components/Canvas.jsx | All four paths remove from Yjs and clear selection. |
| Fill / stroke / stroke-width / opacity / border style | DONE | frontend/src/components/PropertyPanel.jsx | Contextual panel; every change writes straight to Yjs so it is live. |
| Text formatting (fonts, size, B/I/U, align, line-height) | DONE | frontend/src/components/PropertyPanel.jsx | 9 font families, colour picker, opacity, rotation. |
| Awareness: remote selection box + name | DONE | frontend/src/components/Canvas.jsx | Each peer's selection drawn in their own colour with their name. |
| Sync shape coordinates over WebSockets | DONE | frontend/src/canvas/shapeDoc.js | Every shape is a Y.Map so per-field edits merge (recolour + move same shape both survive). |
| Undo / Redo (Y.UndoManager) | DONE | frontend/src/components/Canvas.jsx | Create, delete, move, resize, recolour, text edits. Ctrl+Z / Ctrl+Y. |
| Connector Arrow tool | OPTIONAL | — | REMOVED on request (was previously shipped). Toolbar button, shortcut, render case, icon and all arrowVariant code deleted; build is clean. |
| Throttle cursor emits (~30-60/sec) | OPTIONAL | — | Still emits on every mousemove. Fine for a few users; a 2-line throttle before you scale. Blueprint 1.9. |
| Zoom / pan viewport | OPTIONAL | — | Not implemented. Not required by the Axlero plan; a natural next enhancement. |

Verdict: COMPLETE, and well past the brief. Rectangle and Text are done; the whiteboard now has 16 shapes, full selection/resize/rotate/move/delete, styling and text-formatting panels, remote selection awareness, and Undo/Redo. Today's fixes closed the circle/star drag glitch and the text-tool revert, and removed the connector arrow. Field-level CRDT merge is proven by test-shapes.mjs.

# Mid-Project Review — The Audit

This is not coding work. It is proof. Axlero asks you to demonstrate, not to assert.

| Task | Status | File / Evidence | What is left / Notes |
| --- | --- | --- | --- |
| SYNC AUDIT - draw in Tab A, must appear instantly in Tab B | VERIFY | frontend/src/components/Canvas.jsx | Mechanism proven headlessly for shapes (11/11). Still RECORD the two-tab demo - now far richer: shapes, text, colours, selection boxes all sync live. |
| Prove concurrent edits MERGE (no lost keystrokes / no clobber) | DONE | frontend/test-shapes.mjs backend/test-workspace.mjs | test-shapes.mjs proves two users editing the SAME shape (one recolours, one moves) both survive. 11 assertions pass. |
| ISOLATION AUDIT - room alpha must not leak into room beta | DONE | backend/test-workspace.mjs | Structurally guaranteed: workspace is read from the token. 15/15 pass. |
| AWARENESS CHECK - named cursors + selections render on the CANVAS | DONE | frontend/src/components/Canvas.jsx | Cursors AND coloured remote selection boxes with names. |
| AWARENESS CHECK - remote selections render inside the EDITOR | VERIFY | frontend/src/components/Editor.jsx | y-monaco via MonacoBinding. Confirm you SEE the coloured selection in the code pane. |
| LATE JOINER - a third window gets the existing canvas | DONE | backend/services/socketService.js frontend/test-shapes.mjs | Server sends full Y state on join; test-shapes.mjs confirms a fresh doc receives the whole canvas. |

## The 60-second isolation test — run this today

1.  Window 1 → room "alpha". Draw a big scribble.

2.  Window 2 → room "beta". It must be COMPLETELY BLANK.

3.  Draw in beta. Window 1 must not change by a single pixel.

4.  Window 3 → room "alpha". It must immediately show window 1's scribble.

Step 2 or 3 leaking = broken room logic. Step 4 working = late-joiner sync, which is a bonus you can claim.

Verdict: AUDITED HEADLESSLY (15/15 passing), NOT YET AUDITED VISUALLY. The two-tab demo now has a far better story - draw, then have a second user get REJECTED at the door. Record it.

# Week 3 — Persistence Layer & Code Editor Sync

Goal: Yjs state is periodically written to MongoDB as binary so sessions survive restarts; Monaco is bound directly to a Yjs shared string.

| Task | Status | File / Evidence | What is left / Notes |
| --- | --- | --- | --- |
| Connect the backend to MongoDB | DONE | backend/config/db.js | Degrades to memory-only if MONGO_URI is blank. Atlas needs only a .env change - no code edits. |
| Periodically save the BINARY Yjs state to Mongo | DONE | backend/services/socketService.js backend/models/DocState.js | Debounced 2s snapshot. Buffer, not JSON. Blueprint 8.3. |
| Sessions survive a server restart (recovery) | DONE | backend/services/socketService.js | getRoom() rehydrates via Y.applyUpdate on first join. |
| Verify the snapshot in MongoDB Compass | VERIFY | backend/models/DocState.js | BLOCKED: MongoDB 8.x does not run on Windows 10. Use Atlas, then screenshot the binary state field for your report. |
| users collection (Blueprint 8.1) | DONE | backend/models/Workspace.js | DESIGN CHOICE: users are workspace-scoped MEMBERS embedded in the workspace doc, not a global accounts table. SyncSpace has no cross-workspace identity, so a global collection would be dead weight. Be ready to defend this. |
| rooms collection with owner + allowedUsers (Blueprint 8.2) | DONE | backend/models/Workspace.js backend/services/workspaceStore.js | Workspace = room. adminId is the owner; members[] is allowedUsers. Repository runs on Mongo OR in-memory behind one API. |
| updatelogs collection (Blueprint 8.4) | NOT STARTED | — | STILL MISSING. models/UpdateLog.js. Every update must be appended here or REPLAY is impossible. This is now the single biggest blocker. |
| Integrate Monaco Editor into React | DONE | frontend/src/components/Editor.jsx frontend/src/monaco-setup.js | Single-instance fix via loader.config({ monaco }) + Vite workers. Untouched by Milestone 1. |
| Bind the Monaco text model to a Yjs shared string | DONE | frontend/src/components/Editor.jsx | MonacoBinding(ytext, model, editors, awareness). Exactly the Week 3 wording. |
| Language switcher / multiple files | OPTIONAL | — | Bonus. Currently hard-coded to JavaScript. |

Verdict: DONE, except updatelogs. The rooms and users schemas landed as models/Workspace.js. Binary snapshots and the MonacoBinding both work. updatelogs is the last gap and it now blocks the last Week 4 item - build it next. NOTE: local MongoDB is impossible on your Windows 10 machine; Atlas is a one-line .env change.

# Week 4 — Access Control & Replay

Goal: JWT auth, users can only join rooms they were invited to, and a replay slider that scrubs backward through session history.

| Task | Status | File / Evidence | What is left / Notes |
| --- | --- | --- | --- |
| Password hashing (bcrypt) | DONE | backend/services/workspaceService.js backend/models/Workspace.js | Workspace secret code hashed with bcrypt (cost 10). The hash never leaves the server - publicView() strips it. |
| Register / login endpoints | DONE | backend/routes/workspaceRoutes.js backend/controllers/workspaceController.js | Implemented as POST /workspaces (create) and POST /workspaces/:id/join. Workspace-scoped auth, not global accounts. |
| Issue + verify JWT | DONE | backend/utils/token.js | TWO token kinds: an ACCESS token (member) and a LOBBY ticket (waiting). The distinction IS the security model. |
| AUTHENTICATE THE SOCKET HANDSHAKE | DONE | backend/services/socketService.js | io.use() verifies the token before ANY event handler is registered. A socket with no token is refused outright. Tested. |
| Workspace creation endpoint + secret code | DONE | backend/controllers/workspaceController.js | Creator becomes sole admin. Unique WS-XXXXXX ID generated with an unambiguous alphabet. |
| ENFORCE: user can only join a workspace they are allowed into | DONE | backend/services/socketService.js backend/middleware/authMiddleware.js | THE HEADLINE WEEK 4 DELIVERABLE. Membership is re-checked on EVERY socket connect, so a removed user is locked out instantly - no revocation list needed. |
| Access policy: PERMISSION BASED (admin approves each joiner) | DONE | backend/services/workspaceService.js frontend/src/pages/WaitingRoom.jsx | Correct password is NOT enough. Joiner is parked in a lobby until the admin decides. |
| Access policy: JOIN USING PASSWORD (immediate entry) | DONE | backend/services/workspaceService.js | Correct code, straight in. No waiting room. |
| Admin can SWITCH policy at runtime | DONE | frontend/src/components/AdminPanel.jsx backend/services/workspaceService.js | Existing collaborators stay connected. Only future joiners follow the new rule; anyone already waiting stays waiting. |
| WAITING ROOM with live auto-update (no refresh) | DONE | frontend/src/pages/WaitingRoom.jsx | A lobby socket has NO sync handlers registered at all - so a waiting user cannot read the doc, see cursors, or enumerate peers. Tested. |
| Admin Join Requests panel (username, time, approve/reject) | DONE | frontend/src/components/AdminPanel.jsx | Approval PUSHES an access token down the waiting socket. No polling. |
| Remove a user (kick) | DONE | backend/services/workspaceService.js frontend/src/components/AdminPanel.jsx | Their sockets are force-disconnected and their token dies on the next connect. |
| Privilege escalation blocked | DONE | backend/services/socketService.js backend/test-workspace.mjs | Admin authority is read from the SIGNED token, never from the event payload. A member emitting admin:approve gets an error. Tested. |
| Input validation, sanitisation, rate limiting | DONE | backend/utils/validate.js | 10 join attempts per IP per workspace per minute. "No such workspace" and "wrong code" return an IDENTICAL message, so the endpoint is not an ID oracle. |
| Login / Create / Join pages | DONE | frontend/src/pages/Landing.jsx frontend/src/pages/CreateWorkspace.jsx frontend/src/pages/JoinWorkspace.jsx | Landing now offers exactly two doors: Create or Join. |
| Store token, protect routes, attach token to socket | DONE | frontend/src/utils/session.js frontend/src/utils/socket.js | sessionStorage, so two tabs can be two different users - which is how you demo it. |
| List MY workspaces / invite by name | OPTIONAL | — | Not built. Would need a global user identity, which the current design deliberately avoids. Optional. |
| Log every update to updatelogs (for replay) | NOT STARTED | — | STILL MISSING. Append { roomId, payload, timestamp } on each sync-update. Prerequisite for the next row. |
| Socket events get-replay-logs / replay-logs | NOT STARTED | — | STILL MISSING. Blueprint Part 13. |
| REPLAY: scrub backward through session history | NOT STARTED | — | STILL MISSING. components/ReplaySlider.jsx. Rebuild a fresh Y.Doc and apply logged updates up to index N. This is the LAST Week 4 item. |

Verdict: ACCESS CONTROL IS DONE. Auth, JWT, handshake authentication, workspace passwords, admin approval, waiting room, runtime policy switching, kick, and rate limiting all ship. What remains is REPLAY alone: updatelogs -> get-replay-logs / replay-logs -> ReplaySlider.jsx. Three files, in that order.

# Final Review — Deployment, Testing, Polish

| Task | Status | File / Evidence | What is left / Notes |
| --- | --- | --- | --- |
| MongoDB Atlas cluster (cloud DB) | VERIFY | backend/.env | NOW THE ONLY VIABLE PATH: MongoDB 8.x will not run on Windows 10. Migration is one .env line - the store layer already speaks both. |
| Deploy backend (Render) | OPTIONAL | — | Set CLIENT_ORIGIN to the Vercel URL and JWT_SECRET to a long random string, or CORS and auth will both fail. |
| Deploy frontend (Vercel) | DONE | frontend/src/utils/socket.js | FIXED: the hard-coded localhost:5000 is gone. SERVER_URL now reads VITE_SERVER_URL. |
| Unit / integration tests | DONE | backend/test-workspace.mjs backend/test-sync.mjs | 15 assertions covering both access policies, the waiting-room boundary, privilege escalation, wrong password, duplicate username, and no-token handshake. Plus the original CRDT convergence test. |
| Resilience: drop the network, keep drawing, reconnect | OPTIONAL | — | Great demo moment - Yjs merges the offline edits on reconnect. Still untested. |
| README / project report | DONE | README.md | Rewritten for Milestone 1: security model, demo script, full API + socket event tables, edge cases. |

## Two known weaknesses worth fixing before any review

Hard-coded server URL.  frontend/src/utils/socket.js pins http://localhost:5000. This will break the moment you deploy. Move it to import.meta.env.VITE_SERVER_URL.

Unthrottled cursor emits.  Canvas.jsx writes to awareness on every single mousemove. With two users this is invisible; with six it will stutter. A 30ms throttle is a two-line fix and a strong thing to be able to explain.

Nothing in the RED rows is blocked by anything. Every one of them is additive work on a foundation that already runs.