SyncSpace — Progress Tracker

Axlero Solutions · Project 1 · Advanced MERN Stack Engineering

Serah Joyce Rasquinha  ·  audited against the Milestone-0 starter build

## How to read this

Every task below comes from the Axlero week-wise plan (and, where the blueprint is more specific, from the SyncSpace blueprint). The status colour tells you where you stand; the file column tells you exactly where to look — or where to start writing.

| DONE | Built and working. Evidence exists in the codebase. |
| --- | --- |
| BONUS | Built, and it goes BEYOND what Axlero asked for this week. Mention these in reviews. |
| VERIFY | Built, but unproven or weak. You must test it, record it, or tighten it. |
| OPTIONAL | Not built. Optional / bonus / deployment. Will not fail a review. |
| NOT STARTED | Not built, and it IS required by the Axlero plan. This is your real backlog. |

Where you actually stand: Week 1 is essentially complete. Week 2 is ~70% done (rectangle and text tools are the real gaps). Week 3 is ~75% done — Mongo persistence and Monaco/Yjs binding both work, but three collections are missing. Week 4 has not been started at all. Nothing is broken; the work that remains is additive.

# Week 1 — Socket Infrastructure & UI Scaffolding

Goal: a client can connect, join a named room, and every other client in THAT room (and no other) receives what it sends. Plus a two-pane shell to hang it on.

| Task | Status | File / Evidence | What is left / Notes |
| --- | --- | --- | --- |
| Set up Express HTTP server | DONE | backend/server.js | Running on :5000. /api/health returns 200. |
| Attach Socket.io to the HTTP server (with CORS for the Vite origin) | DONE | backend/server.js | CORS locked to CLIENT_ORIGIN from .env. |
| Room join mechanism (socket.join) | DONE | backend/services/socketService.js | join-room event; roomId held per socket. |
| Room ISOLATION — messages reach only that room | VERIFY | backend/services/socketService.js | Code uses socket.to(room). NOT yet proven. Run the 3-window isolation test (see Audit sheet). |
| Track who is connected to each room | BONUS | backend/services/socketService.js | room-info event emits live user count. This is a Week 2 item, already done. |
| Environment config + dev script | DONE | backend/.env backend/package.json | nodemon on npm run dev. |
| React split-screen layout (whiteboard left, editor right) | DONE | frontend/src/pages/Workspace.jsx frontend/src/assets/index.css | CSS grid .split, two equal panes. |
| Socket.io client connection from React | DONE | frontend/src/utils/socket.js | Default transports (polling then upgrade to WS). |
| Room entry / routing into a session | BONUS | frontend/src/pages/Dashboard.jsx frontend/src/App.jsx | Name + room ID form, routes to /room/:roomId. Not on the Week 1 sheet. |
| Live connection status indicator | BONUS | frontend/src/pages/Workspace.jsx | Green/red dot + peer chips in the top bar. |

Verdict: PASSED. The one thing you owe yourself is the isolation test — the code is right, but "the code looks right" is not evidence.

# Week 2 — CRDT Integration & Canvas Engineering

Goal: the backend relays Yjs awareness (cursors, presence); the frontend draws on a Konva canvas and syncs the coordinates.

| Task | Status | File / Evidence | What is left / Notes |
| --- | --- | --- | --- |
| Backend acts as a Yjs AWARENESS server | DONE | backend/services/socketService.js | awareness-update relayed to room peers. |
| Broadcast cursor positions between clients | DONE | frontend/src/hooks/useCollaboration.js frontend/src/components/Canvas.jsx | Cursor written to awareness on mouse move. |
| Track connected users (presence list) | DONE | frontend/src/hooks/useCollaboration.js | peers[] from awareness.getStates(). |
| Server keeps an authoritative Y.Doc per room | BONUS | backend/services/socketService.js | Not in the Axlero plan, but this is what lets a LATE joiner receive the full state. |
| Integrate Konva.js into React | DONE | frontend/src/components/Canvas.jsx | Stage / Layer / Line via react-konva. |
| Drawing tool: FREEHAND LINES | DONE | frontend/src/components/Canvas.jsx | Points stored in a nested Y.Array so concurrent strokes append instead of overwrite. |
| Drawing tool: RECTANGLES | NOT STARTED | — | Explicitly required by Week 2. Needs a tool-mode state + Konva <Rect> + drag-to-size handler. |
| Drawing tool: TEXT | NOT STARTED | — | Explicitly required by Week 2. Needs click-to-place + Konva <Text> + an edit overlay. |
| Sync shape coordinates over WebSockets | DONE | frontend/src/components/Canvas.jsx | Y.Array "shapes" of Y.Maps; observeDeep re-renders. |
| Render remote cursors WITH NAMES | DONE | frontend/src/components/Canvas.jsx | Coloured dot + name label per peer. |
| Colour picker + Clear board | BONUS | frontend/src/components/Canvas.jsx | Five colours; Clear wipes the shared Y.Array. |
| Select / move / delete an individual shape | OPTIONAL | — | Not in the Axlero plan. Worth adding for a credible whiteboard. |
| Undo / Redo (Y.UndoManager) | OPTIONAL | — | Bonus. Yjs gives you this almost free — strong viva talking point. |
| Throttle cursor emits (~30-60/sec) | OPTIONAL | — | Currently emits on EVERY mousemove. Fine for 2 users, will not scale. Blueprint 1.9 calls this out. |

Verdict: MOSTLY DONE. Freehand + cursors + presence all work. Rectangles and Text are named in the plan and are genuinely missing — that is your next coding session.

# Mid-Project Review — The Audit

This is not coding work. It is proof. Axlero asks you to demonstrate, not to assert.

| Task | Status | File / Evidence | What is left / Notes |
| --- | --- | --- | --- |
| SYNC AUDIT — draw in Tab A, must appear instantly in Tab B | VERIFY | frontend/src/components/Canvas.jsx | The mechanism works. You have not yet run and RECORDED the two-tab demo. Do it and screenshot it. |
| Prove concurrent edits MERGE (no lost keystrokes) | DONE | backend/test-sync.mjs | Headless test: two clients type at the same instant; both converge. Prints PASS. |
| ISOLATION AUDIT — room alpha must not leak into room beta | VERIFY | backend/services/socketService.js | Untested. This is the single highest-value 60-second test you can run. |
| AWARENESS CHECK — named cursors render smoothly on the CANVAS | DONE | frontend/src/components/Canvas.jsx | Works with 2 clients. |
| AWARENESS CHECK — remote selections render inside the EDITOR | VERIFY | frontend/src/components/Editor.jsx | y-monaco should do this automatically via MonacoBinding. Confirm you actually SEE the coloured selection. |
| LATE JOINER — a third window gets the existing board | DONE | backend/services/socketService.js | Server sends Y.encodeStateAsUpdate on join. |

## The 60-second isolation test — run this today

1.  Window 1 → room "alpha". Draw a big scribble.

2.  Window 2 → room "beta". It must be COMPLETELY BLANK.

3.  Draw in beta. Window 1 must not change by a single pixel.

4.  Window 3 → room "alpha". It must immediately show window 1's scribble.

Step 2 or 3 leaking = broken room logic. Step 4 working = late-joiner sync, which is a bonus you can claim.

Verdict: NOT YET AUDITED. Take screenshots. A review that you can show beats a review that you can describe.

# Week 3 — Persistence Layer & Code Editor Sync

Goal: Yjs state is periodically written to MongoDB as binary so sessions survive restarts; Monaco is bound directly to a Yjs shared string.

| Task | Status | File / Evidence | What is left / Notes |
| --- | --- | --- | --- |
| Connect the backend to MongoDB | DONE | backend/config/db.js | Degrades to memory-only if MONGO_URI is blank — so the demo never hard-fails. |
| Periodically save the BINARY Yjs state to Mongo | DONE | backend/services/socketService.js backend/models/DocState.js | Debounced 2s snapshot. Buffer, not JSON. Blueprint 8.3. |
| Sessions survive a server restart (recovery) | DONE | backend/services/socketService.js | getRoom() rehydrates via Y.applyUpdate on first join. |
| Verify the snapshot in MongoDB Compass | VERIFY | backend/models/DocState.js | Open Compass -> syncspace -> docstates. Screenshot the binary state field for your report. |
| users collection (Blueprint 8.1) | NOT STARTED | — | models/User.js does not exist yet. Needed by Week 4. |
| rooms collection with owner + allowedUsers (Blueprint 8.2) | NOT STARTED | — | models/Room.js does not exist yet. Needed by Week 4 access control. |
| updatelogs collection (Blueprint 8.4) | NOT STARTED | — | models/UpdateLog.js. Every update must be appended here or REPLAY is impossible. |
| Integrate Monaco Editor into React | DONE | frontend/src/components/Editor.jsx frontend/src/monaco-setup.js | Single-instance fix via loader.config({ monaco }) + Vite workers. |
| Bind the Monaco text model to a Yjs shared string | DONE | frontend/src/components/Editor.jsx | MonacoBinding(ytext, model, editors, awareness). Exactly the Week 3 wording. |
| Language switcher / multiple files | OPTIONAL | — | Bonus. Currently hard-coded to JavaScript. |

Verdict: THE HARD PARTS ARE DONE. Binary snapshots and the MonacoBinding both work. What is missing are the three schemas (users, rooms, updatelogs) — and updatelogs is a hard prerequisite for the Week 4 replay feature, so build it early.

# Week 4 — Access Control & Replay

Goal: JWT auth, users can only join rooms they were invited to, and a replay slider that scrubs backward through session history.

| Task | Status | File / Evidence | What is left / Notes |
| --- | --- | --- | --- |
| User schema + bcrypt password hashing | NOT STARTED | — | models/User.js. Blueprint 8.1 gives you the exact schema. |
| POST /api/auth/register and /api/auth/login | NOT STARTED | — | controllers/authController.js + routes/authRoutes.js. Blueprint Part 12.1. |
| Issue + verify JWT | NOT STARTED | — | middleware/authMiddleware.js. jsonwebtoken package not installed yet. |
| AUTHENTICATE THE SOCKET HANDSHAKE | NOT STARTED | backend/services/socketService.js | io.use((socket,next)=>{ verify socket.handshake.auth.token }). Right now ANY client can connect. |
| Room creation endpoint + invite users | NOT STARTED | — | controllers/roomController.js. Blueprint Part 12.2. |
| ENFORCE: user can only join a room they were invited to | NOT STARTED | backend/services/socketService.js | The headline Week 4 deliverable. join-room must check room.allowedUsers before socket.join(). |
| Log every update to updatelogs (for replay) | NOT STARTED | — | Append { roomId, payload, timestamp } on each sync-update. |
| Socket events get-replay-logs / replay-logs | NOT STARTED | — | Blueprint Part 13. |
| Login / Register page | NOT STARTED | — | pages/Login.jsx. Referenced in the blueprint folder structure but not built. |
| Store token, protect routes, attach token to socket | NOT STARTED | — | frontend/src/utils/socket.js needs io(URL, { auth: { token } }). |
| Dashboard: create room, list my rooms, invite people | VERIFY | frontend/src/pages/Dashboard.jsx | A dashboard exists, but it only JOINS a room by typing an ID. No creation, no ownership, no invites. |
| REPLAY: scrub backward through session history | NOT STARTED | — | components/ReplaySlider.jsx. Rebuild a fresh Y.Doc and apply logged updates up to index N. |

Verdict: NOT STARTED. This is the whole remaining backlog, and it is genuinely large. Suggested order: User model → auth routes → JWT → socket handshake check → Room model + allowedUsers → updatelogs → ReplaySlider.

# Final Review — Deployment, Testing, Polish

| Task | Status | File / Evidence | What is left / Notes |
| --- | --- | --- | --- |
| MongoDB Atlas cluster (cloud DB) | OPTIONAL | — | Swap MONGO_URI. Local Mongo is unreachable from a deployed server. |
| Deploy backend (Render) | OPTIONAL | — | Set CLIENT_ORIGIN to the Vercel URL, or CORS will block the socket. |
| Deploy frontend (Vercel) | OPTIONAL | — | SERVER_URL in utils/socket.js is hard-coded to localhost:5000 — move it to an env var first. |
| Unit / integration tests | OPTIONAL | backend/test-sync.mjs | One convergence test exists. Blueprint Part 15 wants more (latency, reconnect, offline edit). |
| Resilience: drop the network, keep drawing, reconnect | OPTIONAL | — | Great demo moment — Yjs merges the offline edits on reconnect. Currently untested. |
| README / project report | DONE | README.md | Setup, run, file map, and the four gotchas already documented. |

## Two known weaknesses worth fixing before any review

Hard-coded server URL.  frontend/src/utils/socket.js pins http://localhost:5000. This will break the moment you deploy. Move it to import.meta.env.VITE_SERVER_URL.

Unthrottled cursor emits.  Canvas.jsx writes to awareness on every single mousemove. With two users this is invisible; with six it will stutter. A 30ms throttle is a two-line fix and a strong thing to be able to explain.

Nothing in the RED rows is blocked by anything. Every one of them is additive work on a foundation that already runs.